AURADIFF

Revised Implementation Plan

Batch-First Edition  ·  v2.1

Incorporating all SOP v2.0 corrections, gap-fills, and priority sequencing

Priority Order of Implementation

| ① PHASE 1 — Batch Core (§5) | ② PHASE 2 — Frontend & SEO | ③ PHASE 3 — Infra & Scaling |
| --- | --- | --- |

| Team P. Sandeep Mahathi Lokesh Pramod | Institution Vignan Institute of Technology & Science Dept. of Computer Science & Engineering B.Tech CSE · 2nd Year |
| --- | --- |

# §0  What Changed From the Original Plan

This section documents every correction, addition, and structural change made relative to the original plan. Use it as a quick diff before briefing any AI agent.

| Area | Original Plan Said | Revised Plan Corrects To |
| --- | --- | --- |
| next.config.ts | Not mentioned | [NEW] required — env vars + CORS proxy to FastAPI |
| requirements.txt | Not mentioned | [MODIFY] pin websockets==12.0, httpx==0.27.0 |
| /compare-batch | Use asyncio.gather over /compare | Call algorithm functions directly, NEVER loop the /compare handler |
| WebSocket auth | No auth specified | Token param: /ws/batch-progress?token=SESSION_TOKEN |
| StudentDetailPanel tab 2 | 'Imports SplitView.tsx' | Explicitly maps PairScore.highlights → SplitView highlightData prop |
| BatchUploadZone | Embedded in batch/page.tsx | Extracted to components/batch/BatchUploadZone.tsx (separate component) |
| MAX_BATCH_FILES | Hardcoded 30 | Env var MAX_BATCH_FILES=30 in .env.local and FastAPI settings |
| Weight sum test | Not in verification plan | Unit test tests/test_weight_sum.py added to verification checklist |
| Error boundary | Not mentioned | BatchErrorBoundary.tsx wrapping StudentMatrix to prevent full-page crash |
| Firebase stub | Minimal mention | firebase.ts has full typed method stubs so TS compiler catches mismatches |

# PHASE 1 — Batch Core Feature  [HIGHEST PRIORITY]

All items in Phase 1 must be completed and verified before Phase 2 begins. These items are interdependent — back-end first, then API layer, then UI.

| P1-A Backend Schemas | P1-B FastAPI Endpoints | P1-C Next.js Config | P1-D API Routes | P1-E UI Components | P1-F Batch Page |
| --- | --- | --- | --- | --- | --- |

## P1-A  [MODIFY] backend/models/schemas.py

Add the four new Pydantic models below. Place them AFTER the existing ComparisonResponse class. Do NOT modify any existing class.

Exact schema additions — copy verbatim class StudentMeta(BaseModel): student_index: int name: str # derived from filename, e.g. 'sandeep' from 'sandeep.py' filename: str class PairScore(BaseModel): winnowing_score: float jaccard_score: float semantic_score: float total_score: float highlights: List[HighlightInfo] # reuse existing HighlightInfo class StudentSummary(BaseModel): student_index: int max_score: float # highest pairwise total_score against any peer avg_score: float # mean of all pairwise total_scores risk_level: str # 'Low'¦'Medium'¦'High'¦'Critical' class BatchComparisonResponse(BaseModel): students: List[StudentMeta] matrix: List[List[Optional[PairScore]]] # n×n; None on diagonal summary: List[StudentSummary] # sorted by max_score desc

Risk level thresholds for StudentSummary (implement in a helper function, not inline):

- max_score < 0.30  →  'Low'  (green)

- max_score 0.30–0.60  →  'Medium'  (yellow)

- max_score 0.61–0.79  →  'High'  (orange)

- max_score >= 0.80  →  'Critical'  (red)

## P1-B  [MODIFY] backend/main.py

Add three items to main.py: a startup model-load event, the /compare-batch POST endpoint, and the /ws/batch-progress WebSocket endpoint.

⚠️ CRITICAL — Do NOT loop /compare. Call algorithm functions directly. # WRONG (never do this): for i, j in pairs: result = await compare(file_i, file_j) # <-- loops the HTTP handler, WRONG # CORRECT — import and call the algorithm functions directly: from algorithms.winnowing import compute as winnowing_compare from algorithms.structural import compute as structural_compare from algorithms.semantic import compute as semantic_compare async def _run_pair(text_a, text_b, type_a, type_b): loop = asyncio.get_event_loop() w = await loop.run_in_executor(pool, winnowing_compare, text_a, text_b) s = await loop.run_in_executor(pool, structural_compare, text_a, text_b, type_a, type_b) e = await loop.run_in_executor(pool, semantic_compare, text_a, text_b) total = _aggregate(w, s, e, type_a) # existing weight logic return PairScore(winnowing_score=w, jaccard_score=s, semantic_score=e, total_score=total, highlights=_get_highlights(text_a,text_b))

/compare-batch endpoint specification @app.post('/compare-batch', response_model=BatchComparisonResponse) async def compare_batch(files: List[UploadFile] = File(...)): # Guard: 2 <= n <= MAX_BATCH_FILES n = len(files) if n < 2 or n > int(os.getenv('MAX_BATCH_FILES', 30)): raise HTTPException(400, detail='Requires 2–30 files') # 1. Parse all files (reuse existing parse_file() helper) parsed = [parse_file(f) for f in files] # (text, file_type) tuples students = [StudentMeta(student_index=i, name=_name_from_filename(files[i].filename), filename=files[i].filename) for i in range(n)] # 2. Generate all unique pairs and run concurrently pairs = list(itertools.combinations(range(n), 2)) tasks = [_run_pair(*parsed[i], *parsed[j]) for i,j in pairs] results = await asyncio.gather(*tasks) # 3. Fill n×n matrix (None on diagonal) matrix = [[None]*n for _ in range(n)] for (i,j), res in zip(pairs, results): matrix[i][j] = res matrix[j][i] = res # symmetric # 4. Build summary sorted by max_score desc summary = sorted([_build_summary(i, matrix, n) for i in range(n)], key=lambda s: s.max_score, reverse=True) return BatchComparisonResponse(students=students, matrix=matrix, summary=summary)

/ws/batch-progress WebSocket specification # Token validation guard (prevents unauthenticated connections) @app.websocket('/ws/batch-progress') async def batch_progress_ws(ws: WebSocket, token: str = Query(...)): if not _validate_session_token(token): await ws.close(code=1008) # Policy Violation return await ws.accept() # Client sends: { 'session_id': str } # Server emits: { 'completed': int, 'total': int, 'current_pair': [i,j] } # Use asyncio.Queue stored in a module-level dict keyed by session_id # _run_pair() puts progress updates into the queue while processing ... # Add to requirements.txt: # websockets==12.0 # python-jose==3.3.0 (for token validation)

Additional required additions to main.py:

- Import: import itertools, asyncio, os, concurrent.futures

- Startup event: load sentence-transformers model once into module-level variable MODEL

- Thread pool: pool = concurrent.futures.ThreadPoolExecutor(max_workers=4) at module level

- Helper _name_from_filename(filename): strip extension, replace underscores/hyphens with spaces, title-case

- Helper _validate_session_token(token): check against a simple env-var secret for now (BATCH_WS_SECRET)

- Helper _build_summary(i, matrix, n): compute max_score, avg_score, risk_level for student i

## P1-C  [NEW] frontend/next.config.ts  ← was missing from original plan

This file is required for environment variable exposure, the FastAPI proxy (prevents CORS in production), and the image domain allowlist.

next.config.ts — complete file import type { NextConfig } from 'next'; const nextConfig: NextConfig = { env: { NEXT_PUBLIC_BACKEND: process.env.NEXT_PUBLIC_BACKEND ?? 'fastapi', NEXT_PUBLIC_FASTAPI_URL: process.env.NEXT_PUBLIC_FASTAPI_URL ?? 'http://localhost:8000', MAX_BATCH_FILES: process.env.MAX_BATCH_FILES ?? '30', }, async rewrites() { return [ { source: '/fastapi/:path*', destination: `${process.env.NEXT_PUBLIC_FASTAPI_URL}/:path*` }, ]; }, images: { domains: ['localhost'] }, }; export default nextConfig; // Also create .env.local (gitignored) with: // NEXT_PUBLIC_BACKEND=fastapi // NEXT_PUBLIC_FASTAPI_URL=http://localhost:8000 // MAX_BATCH_FILES=30 // BATCH_WS_SECRET=replace_with_random_32_char_string

## P1-D  API Routes & Abstraction Layer

### [NEW] frontend/src/app/api/compare-batch/route.ts

Acts as a secure server-side proxy. The client never calls FastAPI directly, so the FastAPI URL is never exposed to the browser.

compare-batch/route.ts import { NextRequest, NextResponse } from 'next/server'; export async function POST(req: NextRequest) { const formData = await req.formData(); const fastapiUrl = process.env.NEXT_PUBLIC_FASTAPI_URL; try { const upstream = await fetch(`${fastapiUrl}/compare-batch`, { method: 'POST', body: formData, }); if (!upstream.ok) { const err = await upstream.text(); return NextResponse.json({ error: err }, { status: upstream.status }); } const data = await upstream.json(); return NextResponse.json(data); } catch (e) { return NextResponse.json({ error: 'Backend unreachable' }, { status: 502 }); } }

### [NEW] frontend/src/lib/backend.ts  +  backends/fastapi.ts  +  backends/firebase.ts

lib/backend.ts — factory and interface import type { ComparisonResponse } from '@/types/comparison'; import type { BatchComparisonResponse } from '@/types/batch'; export interface BackendService { compare(fileA: File, fileB: File): Promise<ComparisonResponse>; compareBatch(files: File[]): Promise<BatchComparisonResponse>; } // Lazy imports to avoid bundling both backends export async function getBackend(): Promise<BackendService> { if (process.env.NEXT_PUBLIC_BACKEND === 'firebase') { const { FirebaseBackend } = await import('./backends/firebase'); return new FirebaseBackend(); } const { FastAPIBackend } = await import('./backends/fastapi'); return new FastAPIBackend(); }

backends/fastapi.ts export class FastAPIBackend implements BackendService { async compare(fileA: File, fileB: File): Promise<ComparisonResponse> { const fd = new FormData(); fd.append('file_a', fileA); fd.append('file_b', fileB); const res = await fetch('/api/compare', { method: 'POST', body: fd }); if (!res.ok) throw new Error(await res.text()); return res.json(); } async compareBatch(files: File[]): Promise<BatchComparisonResponse> { const fd = new FormData(); files.forEach(f => fd.append('files', f)); const res = await fetch('/api/compare-batch', { method: 'POST', body: fd }); if (!res.ok) throw new Error(await res.text()); return res.json(); } }

backends/firebase.ts — fully typed stub (prevents TypeScript drift) // Stub: swap with real Firebase callable when ready. // All method signatures MUST stay in sync with BackendService interface. export class FirebaseBackend implements BackendService { async compare(_fileA: File, _fileB: File): Promise<ComparisonResponse> { // TODO: import { getFunctions, httpsCallable } from 'firebase/functions' // const fn = httpsCallable(functions, 'compareDocuments'); // return fn({ ... }) as Promise<ComparisonResponse>; throw new Error('FirebaseBackend.compare not yet implemented'); } async compareBatch(_files: File[]): Promise<BatchComparisonResponse> { throw new Error('FirebaseBackend.compareBatch not yet implemented'); } }

## P1-E  [NEW] Batch UI Components

### [NEW] components/batch/BatchUploadZone.tsx  ← extracted from page (was missing)

Separating the upload zone into its own component keeps batch/page.tsx readable and makes the zone independently testable.

- Props: onFilesAccepted(files: File[]): void, maxFiles: number

- Features: drag-and-drop via HTML5 API, click-to-browse fallback, file type guard (.py .js .txt .pdf .docx), file count badge, remove-individual-file button

- Show a filename chip for each accepted file. Derive student name from filename (strip extension, split on _ or -)

- Framer Motion: each chip animates in with layout animation (AnimatePresence + motion.div)

- If files.length > maxFiles: show inline error badge, disable submit CTA

  - Do NOT put axios/fetch calls in this component. It is display-only.

### [NEW] components/batch/BatchErrorBoundary.tsx  ← was missing from original plan

Wraps StudentMatrix so a single-file parse failure cannot crash the entire /batch page.

BatchErrorBoundary.tsx export class BatchErrorBoundary extends React.Component< { children: React.ReactNode }, { hasError: boolean; error: Error ¦ null } > { state = { hasError: false, error: null }; static getDerivedStateFromError(error: Error) { return { hasError: true, error }; } render() { if (this.state.hasError) return ( <div className='p-6 rounded-xl border border-red-300 bg-red-50 text-red-700'> <p className='font-semibold'>Comparison failed</p> <p className='text-sm'>{this.state.error?.message}</p> </div> ); return this.props.children; } }

### [NEW] components/batch/StudentMatrix.tsx

Renders the N×N pairwise heatmap grid. Full specification from SOP §5.2, with corrected prop interface:

- Props: data: BatchComparisonResponse, onStudentClick(studentIndex: number): void

- Grid: CSS Grid with auto columns. Column/row headers = student names.

- Cell colour: score < 0.30 → bg-green-100, 0.30–0.60 → bg-yellow-100, 0.61–0.79 → bg-orange-100, >= 0.80 → bg-red-200

- Diagonal: render '--' in slate-300, no click handler

- Hover tooltip (Tailwind group-hover): shows winnowing / structural / semantic breakdown

- Click: calls onStudentClick(row_index) — the panel shows the clicked student's data

- Sort toggle: button to sort student rows by max_score desc / alphabetical

- Export: 'Download CSV' button — generates pairwise matrix as CSV client-side (no API call)

### [NEW] components/batch/StudentDetailPanel.tsx

Side-drawer with 3 tabs. Critical correction: Tab 2 must explicitly map PairScore fields to SplitView props — the original plan omitted this mapping.

StudentDetailPanel — corrected prop mapping for Tab 2 (SplitView) // The existing SplitView expects these props: // highlightData: HighlightInfo[] // sourceText: string // targetText: string // From BatchComparisonResponse, get the worst-case pair for this student: const worstPair = getWorstPair(studentIndex, batchResponse.matrix); // worstPair is a PairScore — it has a .highlights field // Correct mapping: <SplitView highlightData={worstPair.highlights} // HighlightInfo[] — same type sourceText={parsedTexts[studentIndex]} // string — student's file text targetText={parsedTexts[worstPeer.index]} // string — worst-match peer text /> // NOTE: parsedTexts must be returned from the backend in BatchComparisonResponse // Add: parsed_texts: List[str] to BatchComparisonResponse schema (P1-A)

Remaining StudentDetailPanel specifications:

- Props: studentIndex: number, data: BatchComparisonResponse, parsedTexts: string[], onClose(): void

- Tab 1 — Score Overview: renders <Dashboard> with worst-case PairScore injected as scores prop

- Tab 2 — Side-by-Side: renders <SplitView> using mapping above

- Tab 3 — All Comparisons: table of all peers sorted by pairwise score desc + mini progress-bar per row

- Animation: Framer Motion — initial={{ x: '100%' }} animate={{ x: 0 }} exit={{ x: '100%' }}

- Backdrop: semi-transparent slate-900/60 overlay behind the panel, click-away closes

- Header: student name, filename chip, risk-level badge (colour matches matrix cell colour)

## P1-F  [NEW] frontend/src/app/batch/page.tsx

The batch route page wires everything together. Keep this file thin — all complexity lives in the sub-components.

- Imports: BatchUploadZone, BatchErrorBoundary, StudentMatrix, StudentDetailPanel

- State: files[], batchResult: BatchComparisonResponse|null, selectedStudent: number|null, isLoading: boolean, progress: {completed,total}

- On mount: open WebSocket to /ws/batch-progress?token=SESSION_TOKEN; update progress state on each message

- On submit: call getBackend().compareBatch(files), set batchResult

- Render sequence: (1) BatchUploadZone, (2) progress bar (visible only when isLoading), (3) BatchErrorBoundary > StudentMatrix, (4) StudentDetailPanel (conditional)

- SEO: export const metadata = { title: 'Batch Compare | AuraDiff', description: '...' }

# PHASE 2 — Frontend, SEO & Branding

Begin Phase 2 only after Phase 1 is verified. Items in Phase 2 that depend on Phase 1 are marked with a dependency flag.

## P2-A  Configuration

- [NEW] frontend/src/styles/tokens.css — CSS variables per SOP §1.1 design token table

- [MODIFY] frontend/src/app/layout.tsx — Next.js Metadata API (see SOP §3.1), import tokens.css globally

- [NEW] frontend/public/logo.svg — SVG wordmark (AURA in Indigo-600, DIFF in Cyan-500)

- [NEW] frontend/src/app/sitemap.ts — dynamic sitemap including /, /compare, /batch, /about

- [NEW] frontend/src/app/robots.ts — allow all, disallow /api/*

## P2-B  Landing Page Overhaul  (frontend/src/app/page.tsx)

- Hero section — Framer Motion stagger headline, particle background, spring-physics dashboard preview

- Algorithm Showcase — 3 live-demo cards (Winnowing / Structural / Semantic per SOP §2.2)

- Statistics bar — CountUp hook, animated on scroll-enter

- Creator section — 4 team cards with stagger delay (Sandeep 0s, Mahathi 0.1s, Lokesh 0.2s, Pramod 0.3s)

- All sections: Framer Motion sectionVariant (initial opacity:0 y:32 → visible opacity:1 y:0)

- Dependency flag: batch CTA button links to /batch — requires Phase 1 complete

## P2-C  SEO

- JSON-LD: SoftwareApplication schema on layout, FAQPage on /about, BreadcrumbList on /compare and /batch

- next/font: load Inter with display:swap, pass to --font-sans token

- All Next.js <Image> components: add priority prop to above-fold images

- Core Web Vitals: set explicit min-height on all animated section containers to prevent CLS

# PHASE 3 — Infrastructure & Scaling

## P3-A  [NEW] backend/Dockerfile

Production Dockerfile FROM python:3.11-slim WORKDIR /app COPY requirements.txt . RUN pip install --no-cache-dir -r requirements.txt COPY . . # Pre-download the sentence-transformers model at build time RUN python -c "from sentence_transformers import SentenceTransformer; SentenceTransformer('all-MiniLM-L6-v2')" EXPOSE 8000 CMD ["gunicorn", "-k", "uvicorn.workers.UvicornWorker", "-w", "4", "-b", "0.0.0.0:8000", "main:app"]

## P3-B  [MODIFY] backend/requirements.txt  ← was missing from original plan

- Add and pin: websockets==12.0

- Add and pin: python-jose==3.3.0

- Add and pin: httpx==0.27.0  (used for any outbound requests)

- Verify existing: sentence-transformers==2.7.0, fastapi, uvicorn, gunicorn — pin all

## P3-C  Monitoring

- Add Sentry SDK to both Next.js (sentry.client.config.ts) and FastAPI (main.py)

- Add Vercel Analytics: import { Analytics } from '@vercel/analytics/react' in layout.tsx

# Verification Plan  (Revised)

Run verifications in order. Do not advance to the next phase until all checks in the current phase pass.

## Phase 1 Verifications

- Run tests/test_weight_sum.py — assert winnowing + structural + semantic weights sum to 1.0  ← NEW, was missing

- Start FastAPI: uvicorn main:app --reload. Send 3 files to POST /compare-batch. Assert response shape matches BatchComparisonResponse schema.

- Run python tests/test_batch_ws.py — connects WebSocket, sends session_id, asserts progress messages arrive as { completed, total, current_pair }.

- Assert /compare (existing) still returns ComparisonResponse unchanged — regression check.

- Run next build — assert no TypeScript errors in batch/ or lib/backends/

## Phase 2 Verifications

- Open /batch in browser. Upload 3 dummy files (e.g. hello.py, world.py, sample.txt). Confirm matrix renders with correct colour cells.

- Click a student name. Confirm StudentDetailPanel slides in from the right. Confirm all 3 tabs render without errors.

- Verify Tab 2 (SplitView) shows highlights coloured correctly (Blue=Exact, Emerald=Structural, Purple=Semantic).

- Scroll the landing page. Confirm each section fades-in from y:32 on scroll-enter (not on page load).

- Run Lighthouse on /. Target: Performance >= 85, SEO >= 95.

## Phase 3 Verifications

- docker build -t auradiff-backend . — assert build completes, model downloads at build time.

- docker run -p 8000:8000 auradiff-backend — assert /compare-batch accessible.

- npx @next/bundle-analyzer — assert first-load JS < 150kB.

# Master Implementation Checklist

Every checkbox below must be ticked before the project is considered complete. Items in red were absent from the original plan.

| ☐ | Phase | Task | Ref |
| --- | --- | --- | --- |
| ☐ | P1 | schemas.py — 4 new models (StudentMeta, PairScore, StudentSummary, BatchComparisonResponse) | P1-A |
| ☐ | P1 | schemas.py — parsed_texts: List[str] added to BatchComparisonResponse ← NEW | P1-A |
| ☐ | P1 | main.py — startup event loads SentenceTransformer model once | P1-B |
| ☐ | P1 | main.py — ThreadPoolExecutor pool at module level | P1-B |
| ☐ | P1 | main.py — _run_pair() calls algorithm functions directly, NOT /compare handler ← NEW | P1-B |
| ☐ | P1 | main.py — POST /compare-batch endpoint | P1-B |
| ☐ | P1 | main.py — WebSocket /ws/batch-progress with token validation ← NEW | P1-B |
| ☐ | P1 | requirements.txt — websockets==12.0, python-jose==3.3.0 pinned ← NEW | P1-B |
| ☐ | P1 | next.config.ts — env vars, FastAPI rewrite proxy, image domains ← NEW | P1-C |
| ☐ | P1 | .env.local created with all required variables ← NEW | P1-C |
| ☐ | P1 | app/api/compare-batch/route.ts — Next.js server-side proxy | P1-D |
| ☐ | P1 | lib/backend.ts — BackendService interface + getBackend() factory | P1-D |
| ☐ | P1 | lib/backends/fastapi.ts — fully typed implementation | P1-D |
| ☐ | P1 | lib/backends/firebase.ts — fully typed stub (throws, not silent) ← NEW | P1-D |
| ☐ | P1 | BatchUploadZone.tsx — extracted as separate component ← NEW | P1-E |
| ☐ | P1 | BatchErrorBoundary.tsx — wraps StudentMatrix ← NEW | P1-E |
| ☐ | P1 | StudentMatrix.tsx — N×N heatmap, click handler, CSV export | P1-E |
| ☐ | P1 | StudentDetailPanel.tsx — 3-tab drawer with corrected SplitView prop mapping ← NEW | P1-E |
| ☐ | P1 | app/batch/page.tsx — wires all components, WebSocket progress | P1-F |
| ☐ | P1 | tests/test_weight_sum.py passes ← NEW | Verify |
| ☐ | P2 | styles/tokens.css — all design tokens | P2-A |
| ☐ | P2 | logo.svg in /public | P2-A |
| ☐ | P2 | layout.tsx — Next.js Metadata API, JSON-LD | P2-A |
| ☐ | P2 | sitemap.ts + robots.ts | P2-A |
| ☐ | P2 | page.tsx — hero, algo showcase, stats, creator section, scroll animations | P2-B |
| ☐ | P3 | backend/Dockerfile | P3-A |
| ☐ | P3 | Bundle < 150kB first-load JS | P3-C |

AuraDiff Revised Implementation Plan v2.1 — Batch-First Edition. Vignan Institute of Technology and Science, CSE Department. P. Sandeep · Mahathi · Lokesh · Pramod.